VOXY V2 — LINEAR DEVELOPER TASK DOCUMENT

AI Employee for Businesses | 3-Developer Implementation Plan

Frontend: Abraham  •  AI / Customer Experience: Samkiel  •  Backend / Business Systems: Tobi

# 1. Purpose

This document converts the Voxy product direction into small, sequential, assignable engineering tasks. Each developer has a linear stream of work, but the three streams are designed to connect at specific milestones. The goal is to avoid assigning an entire technical area such as “AI” or “backend” to one person as a single massive task.

# 2. Product Foundation

Voxy is an AI employee for businesses. It is designed to communicate with customers, answer questions, recommend products, sell, confirm orders, facilitate payments, and support business operations. The business side manages products, prices, policies, orders, customers, payments, inventory information, and agent settings. The customer side uses web chat and future voice channels.

The product documentation emphasizes business-grounded answers, confirmation before important actions, human handoff when necessary, and one consistent business brain across text and voice.

# 3. Team Structure

| Developer | Primary Area | Stream |
| --- | --- | --- |
| Abraham | Frontend / User Experience | A1 → A11 |
| Samkiel | AI / Agent / Customer Experience | S1 → S11 |
| Tobi | Backend / Database / Payments / Business Systems | T1 → T11 |

# 4. How the Linear Workflow Works

A developer should normally move to the next task as soon as the previous task is complete enough for integration. The streams do not require one developer to finish all 11 tasks before another developer can use the work.

Core principle: small task → finish → test → hand off/interface → next task.

Example parallel progression:

Abraham: A2 Rebrand → A3 Landing Page → A4 Authentication UI

Samkiel: S2 AI Integration → S3 Business Knowledge → S4 Conversation Engine

Tobi: T2 Neon Setup → T3 Authentication Backend → T4 Business Backend → T5 Product Backend

# 5. Cross-Stream Integration Map

| Frontend | Backend / AI | Integration Goal |
| --- | --- | --- |
| A4 Authentication | T3 Authentication Backend | Frontend authentication connects to backend sessions/users. |
| A5 Business Onboarding | T4 Business Backend | Onboarding forms create and update the business profile/settings. |
| A5 Business Onboarding | S3 Business Knowledge | Business information becomes the AI's approved knowledge/context. |
| A6 Product Management | T5 Product Backend | Frontend catalogue operations persist products, images, prices, variants and availability. |
| A6 Product Management | S6 Product & Recommendation Tools | AI queries real catalogue data rather than inventing products/prices. |
| A7 Dashboard | T6/T7/T8/T10/T11 | Dashboard displays customers, orders, payments, receipts and operations. |
| A8 Customer Conversation | S4/S5/S6 | Customer UI consumes the agent's conversation, recommendation and product tools. |
| A9 Orders | T7 Order Backend | Confirmed orders are created and tracked in the backend. |
| A9 Orders | S7/S8 | AI builds, summarizes and confirms orders before permitted actions. |
| A10 Payments | T8/T9/T10 | Payment UI connects to provider status, business balance, receipts and withdrawal workflows. |
| A10 Payments | S8 | AI requests payment only after order confirmation. |
| A11 Voxy Voice | S9/S10/S11 | Voice interface connects to the AI flow and YarnGPT voice/TTS layer. |

# 6. ABRAHAM — FRONTEND STREAM

## A1 — Scrape / Replace Old Frontend

Owner: Abraham

Goal: Remove the old Voxy frontend implementation and establish a clean V2 frontend structure.

Deliverables:

Clean application structure

Remove obsolete screens/components

Prepare reusable layout, routing and component foundations

Confirm the new frontend can run independently of the old UI

Depends on: Project baseline

Connects with: T1 backend cleanup where API contracts are affected

## A2 — Rebrand

Owner: Abraham

Goal: Implement the new Voxy branding and design system.

Deliverables:

Typography and visual system

Colors, spacing and reusable UI components

Voxy navigation/layout foundations

Responsive behavior

Depends on: A1

Connects with: All later frontend tasks

## A3 — Landing Page

Owner: Abraham

Goal: Build the public Voxy landing page.

Deliverables:

Hero/value proposition

How Voxy works

Business benefits

CTA into business authentication/onboarding

Responsive mobile/desktop layout

Depends on: A2

Connects with: A4 authentication

## A4 — Authentication

Owner: Abraham

Goal: Build the complete authentication interface.

Deliverables:

Login

Sign up

Forgot password

Verification

Loading/error/success states

Session-aware navigation

Depends on: A3; T3 API contract

Connects with: T3 authentication backend

## A5 — Business Onboarding

Owner: Abraham

Goal: Build the business setup flow from business details through launch.

Deliverables:

Business details

Products/services setup

Business settings

AI setup

Preview

Launch

Validation and save/resume states

Depends on: A4; T4/T5 contracts; S3 requirements

Connects with: T4 business backend and S3 business knowledge

## A6 — Product Management

Owner: Abraham

Goal: Build catalogue management for business owners.

Deliverables:

Add product

Upload product image

Edit product

Price/currency

Variants

Availability/stock state

Product details and validation

Depends on: A5; T5 API

Connects with: T5 product backend and S6 AI product tools

## A7 — Dashboard

Owner: Abraham

Goal: Build the main business operations dashboard.

Deliverables:

Overview

Sales/orders/payment summaries

Alerts

Navigation to products, customers, orders and payments

Agent activity area

Depends on: A6; T6–T11 APIs as available

Connects with: Tobi's business operations endpoints

## A8 — Customer Conversation

Owner: Abraham

Goal: Build the customer-facing Voxy chat experience.

Deliverables:

Business shareable chat entry

Conversation UI

Product recommendations display

Order summary/confirmation UI

Payment request state

Human handoff state

Depends on: A5/A6; S4–S8 API contracts

Connects with: Samkiel's conversation and order agent

## A9 — Orders

Owner: Abraham

Goal: Build order viewing and status interfaces.

Deliverables:

Order list

Order details

Order statuses

Customer/order information

Payment status

Basic operational actions where permitted

Depends on: A7; T7

Connects with: T7 order backend and S7/S8

## A10 — Payments & Wallet UI

Owner: Abraham

Goal: Build payment, transaction, balance and withdrawal interfaces.

Deliverables:

Payment status

Transaction history

Business balance

Receiving-account/virtual-account view

Withdrawal request UI

Withdrawal status

Receipts

Depends on: A9; T8–T10

Connects with: T8 payment integration, T9 virtual account, T10 receipt system

## A11 — Voxy Voice

Owner: Abraham

Goal: Build the customer-facing voice experience.

Deliverables:

Voice entry/control UI

Listening/speaking states

Transcript where useful

Voice response state

Error/fallback state

Connection to the same Voxy conversation flow

Depends on: A8; S9/S10/S11

Connects with: Samkiel's voice AI and YarnGPT integration

# 7. SAMKIEL — AI + CUSTOMER EXPERIENCE STREAM

## S1 — Scrape / Replace Old AI Backend

Owner: Samkiel

Goal: Remove the old chatbot/AI implementation and prepare the new agent architecture.

Deliverables:

Remove obsolete chatbot logic

Define clean agent/service boundaries

Prepare model/tool interfaces

Document required backend contracts

Depends on: Project baseline

Connects with: T1/T2 backend foundation

## S2 — AI Model Integration

Owner: Samkiel

Goal: Connect the selected reasoning/model layer so customer input can produce Voxy responses.

Deliverables:

Model request/response service

System instructions

Conversation context interface

Error and fallback handling

Depends on: S1; backend foundation

Connects with: A8 customer chat and T6 customer/conversation data

## S3 — Business Knowledge

Owner: Samkiel

Goal: Ground Voxy responses in each business's approved information.

Deliverables:

Business profile context

Products/services

Prices

Hours

Policies

Delivery information

Rules for avoiding fabricated information

Depends on: S2; T4/T5

Connects with: A5 onboarding and T4/T5 backend

## S4 — Customer Conversation Engine

Owner: Samkiel

Goal: Build the actual conversational flow.

Deliverables:

Greeting

Intent understanding

Relevant questions

Context retention

Response generation

Conversation continuation

Human escalation triggers

Depends on: S3

Connects with: A8 customer conversation

## S5 — AI Sales Agent

Owner: Samkiel

Goal: Make Voxy behave like a useful sales employee.

Deliverables:

Need discovery

Product recommendation

Value explanation

Objection handling

Relevant add-ons

Non-pushy sales behavior

Business-approved selling points

Depends on: S4; S3 catalogue knowledge

Connects with: A8 and S6

## S6 — Product & Recommendation Tools

Owner: Samkiel

Goal: Allow Voxy to query real product data.

Deliverables:

Product lookup

Price lookup

Availability lookup

Variant lookup

Recommendation inputs

Tool result validation

No invented catalogue data

Depends on: S5; T5

Connects with: A6 product management and T5 product backend

## S7 — Order Agent

Owner: Samkiel

Goal: Allow Voxy to construct an order from a customer conversation.

Deliverables:

Identify requested items

Quantities/variants

Calculate order contents

Build draft order

Check availability

Prepare order for confirmation

Depends on: S6; T7

Connects with: A9 orders and T7 order backend

## S8 — Confirmation & Payment Agent

Owner: Samkiel

Goal: Require explicit confirmation before important or financial actions.

Deliverables:

Generate clear order summary

Confirm quantities and total

Proceed only after confirmation

Request payment through permitted tool

Handle payment status

Tell customer when payment/order is confirmed

Depends on: S7; T8

Connects with: A9/A10 and T8 payment system

## S9 — Voxy Voice AI / YarnGPT

Owner: Samkiel

Goal: Extend the same Voxy agent to voice and connect the response to YarnGPT for natural speech output.

Deliverables:

Voice input interface contract

Convert/interpret speech into the conversation flow

Send agent response to YarnGPT TTS layer

Return audio/voice response

Reuse the same business rules and tools

Depends on: S8; voice interface availability

Connects with: A11 frontend and YarnGPT voice/TTS integration

## S10 — Voice Personality

Owner: Samkiel

Goal: Tune Voxy's spoken experience to feel natural, friendly, professional and conversational.

Deliverables:

Voice response pacing rules

Natural phrasing

Consistent business personality

Error/clarification behavior

Avoid robotic or overly verbose responses

Depends on: S9

Connects with: A11

## S11 — Nigerian Language Support

Owner: Samkiel

Goal: Support the intended multilingual customer experience.

Deliverables:

Nigerian English behavior

Hausa flow

Igbo flow

Language preference/detection strategy

Keep product names, prices and rules consistent across languages

Depends on: S9/S10; supported voice/model capabilities

Connects with: A11 and business language settings

# 8. TOBI — BACKEND + BUSINESS SYSTEM STREAM

## T1 — Scrape / Replace Old Backend

Owner: Tobi

Goal: Remove the old backend implementation and unnecessary legacy dependencies, preparing the V2 backend.

Deliverables:

Clean backend structure

Remove obsolete endpoints/services

Remove unnecessary legacy Supabase dependencies where applicable

Establish API/service boundaries

Depends on: Project baseline

Connects with: A1 and S1

## T2 — Neon Setup

Owner: Tobi

Goal: Set up Neon and the new database foundation.

Deliverables:

Database/project setup

Connection configuration

Initial schema/migrations

Environment configuration

Development/staging database workflow

Depends on: T1

Connects with: T3 onward

## T3 — Authentication Backend

Owner: Tobi

Goal: Provide backend support for users, sessions and business accounts.

Deliverables:

Users

Sessions

Business account relationship

Authentication endpoints

Authorization foundations

Depends on: T2

Connects with: A4 frontend authentication and S1/S2

## T4 — Business Backend

Owner: Tobi

Goal: Create and manage business profiles and settings.

Deliverables:

Business creation

Business profile

Business settings

Hours

Policies

Delivery information

Supported languages

AI configuration storage

Depends on: T3

Connects with: A5 onboarding and S3 business knowledge

## T5 — Product Backend

Owner: Tobi

Goal: Persist and serve catalogue information.

Deliverables:

Products/services

Images

Descriptions

Prices

Discounts where supported

Variants

Availability

Optional inventory fields

Tags/attributes

Depends on: T4

Connects with: A6 product management and S6 product tools

## T6 — Customer Backend

Owner: Tobi

Goal: Store customer profiles and conversation records.

Deliverables:

Customer profiles

Conversation records

Order history relationship

Conversation retrieval

Basic customer history

Depends on: T5

Connects with: A8 customer conversation and S4

## T7 — Order Backend

Owner: Tobi

Goal: Create and manage orders and their statuses.

Deliverables:

Order creation

Order items

Quantities/variants

Totals

Customer relationship

Order statuses

Payment status relationship

Order history

Depends on: T6; T5

Connects with: A9 and S7/S8

## T8 — Payment Integration

Owner: Tobi

Goal: Integrate one trusted payment provider for the MVP and verify payments through webhooks.

Deliverables:

Payment request/payment link

Provider reference

Secure checkout handoff

Webhook handling

Payment verification

Order payment update

Idempotency and failure handling

Depends on: T7

Connects with: A10 and S8

## T9 — Business Virtual Account & Wallet

Owner: Tobi

Goal: Implement the business receiving-account and balance model required for customer payments and withdrawals.

Deliverables:

Business receiving/virtual account representation

Verified incoming payment ledger

Business wallet/balance

Transaction references

Available balance calculation

Withdrawal request model

Withdrawal status lifecycle

Provider constraints and fee handling

Depends on: T8; payment-provider capabilities must be confirmed

Connects with: A10 payment/wallet UI and business operations

## T10 — Receipt System

Owner: Tobi

Goal: Generate and store a receipt after a verified payment.

Deliverables:

Receipt record

Payment/order linkage

Receipt number/reference

Customer-facing receipt data

Business dashboard receipt access

Depends on: T8

Connects with: A10 and S8

## T11 — Business Operations

Owner: Tobi

Goal: Connect orders, payments, customers and other business operations into one operational backend.

Deliverables:

Operations data aggregation

Dashboard endpoints

Agent activity records

Alerts where required

Transaction/order/customer relationships

Withdrawal/settlement visibility

Audit logging for important agent actions

Depends on: T6–T10

Connects with: A7, A9, A10, A11 and S7–S11

# 9. End-to-End Voxy Flow

1. Business signs up → creates business profile.

2. Business adds products/services, prices, variants, images, availability and policies.

3. Business configures Voxy's personality, rules and permitted actions.

4. Customer opens the business's Voxy link and starts a conversation.

5. Voxy understands intent and retrieves the business's approved information.

6. Voxy recommends products or answers questions using real business data.

7. Customer selects products/services.

8. Voxy builds the draft order and checks relevant information.

9. Voxy summarizes the exact order, quantities and total.

10. Customer explicitly confirms.

11. Voxy requests a secure payment through the connected payment provider.

12. Payment provider verifies the payment and sends the result to Voxy.

13. Backend records the verified transaction and updates the business balance/ledger where the wallet flow is enabled.

14. Order is marked paid/confirmed and the business dashboard updates.

15. Receipt is generated.

16. Customer receives confirmation.

17. Business can view transactions/balance and request withdrawal according to the configured payment/settlement system.

# 10. Definition of Done for Every Task

Implementation is committed to the shared repository.

Task has been tested locally.

Expected success and error states are handled.

No known broken path from the previous task is introduced.

API/interface assumptions are documented when another developer depends on them.

The next developer can continue without needing to reconstruct the previous developer's work.

Integration points are clearly identified before marking the task complete.

# 11. MVP Priority

The product documentation recommends focusing the initial release on one complete workflow rather than automating every business process. The priority path should therefore be:

Business onboarding

Business profile and product catalogue

Business knowledge and AI configuration

Shareable customer chat

AI sales/customer-service agent

Product recommendations

Order creation and confirmation

One payment integration

Business operations dashboard

Basic customer/order history

Human handoff

Basic voice interaction if feasible

# 12. Important Architecture Rules

Voxy must act on approved business information rather than inventing products, prices, stock, discounts, delivery times or policies.

Important or financially significant actions require confirmation before execution.

The AI should have explicit tool permissions. It should not automatically receive permission to perform sensitive actions such as refunds or price changes.

Text and voice should use the same business brain, business data, order tools and payment workflow.

YarnGPT is used as the voice/TTS layer; it is not treated as Voxy's core business reasoning layer.

Payment processing must use a trusted payment provider. The AI should not handle sensitive payment information insecurely.

Every important agent action should be logged so the business can review what happened.

Human handoff must exist for unsupported, ambiguous, sensitive or complex situations.

The virtual-account/wallet/withdrawal system is an added product requirement and must be implemented around the actual capabilities and compliance requirements of the selected payment provider.

# 13. First Parallel Sprint

| Abraham | Samkiel | Tobi | Integration Checkpoint |
| --- | --- | --- | --- |
| A1 — Frontend cleanup | S1 — AI cleanup | T1 — Backend cleanup | Agree on V2 boundaries and remove legacy assumptions. |
| A2 — Rebrand | S2 — Model integration | T2 — Neon setup | Agree on environment/API/database conventions. |
| A3 — Landing page | S3 — Business knowledge | T3 — Authentication backend | Prepare authentication and business-context contracts. |
| A4 — Authentication UI | S4 — Conversation engine | T4 — Business backend | First meaningful frontend ↔ backend ↔ AI integration. |

# 14. Final Team Flow

ABRAHAM — FRONTEND

A1 → A2 → A3 → A4 → A5 → A6 → A7 → A8 → A9 → A10 → A11

SAMKIEL — AI + CUSTOMER EXPERIENCE

S1 → S2 → S3 → S4 → S5 → S6 → S7 → S8 → S9 → S10 → S11

TOBI — BACKEND + BUSINESS SYSTEM

T1 → T2 → T3 → T4 → T5 → T6 → T7 → T8 → T9 → T10 → T11

The three lines progress independently but connect at their integration points. The objective is a single working Voxy system, not three separate codebases that only meet at the end.

# 15. Source Basis

This task plan is based on the uploaded Voxy — AI Employee for Businesses Product & Operational Documentation (Version 1.0, August 2026). The source establishes Voxy's AI-employee concept, onboarding, catalogue, customer conversation behavior, order confirmation, payment flow, operations dashboard, agent loop, voice experience, multilingual behavior, human handoff, and MVP scope. The virtual-account/wallet/withdrawal requirements are included here as the team's stated V2 requirement and are not presented as features already specified in the source.